## Slide 1: Automated Testing Framework for Web Application
Team Members: Mohamed Ahmed Galal (Team Lead), Mohamed Ahmed, Esraa Ahmed, Jana Fouad Mohamed, Mohamed Ahmed Fathy
Date: 06/05/2025
Objective: End-to-end testing of a web application to ensure functionality, performance, security, and usability.

## Slide 2: Project Overview
Goal: To develop an automated testing framework for end-to-end testing of a web application.
Main Features: UI, Functional, Performance, API Testing.
Key Technologies Used: Selenium, Postman, JMeter, TestNG, Jira, Maven, Jenkins, Git, GitHub.

## Slide 3: Objectives and Scope
Core Objectives:
Ensure high-quality code with functional and performance stability.
Validate APIs and UI elements.
Conduct security tests to identify potential vulnerabilities.
Verify smooth user experience across devices.
Scope of Testing:
Mandatory: UI, Functional, API, Performance, Security, Usability Testing.
Nice-to-Have: Multi-language support, SEO testing.

## Slide 4: Testing Methodology
Functional Testing: Ensures all key functionalities like login, cart, checkout, and payment processing work as expected.
Performance Testing: Includes load, stress, and scalability tests to check how the application handles different volumes of traffic.
API Testing: Validates all API endpoints using Postman and automated API tests through REST Assured.
Security Testing: Includes checks for SQL Injection, XSS, and other vulnerabilities.
Usability Testing: Ensures cross-device compatibility and user experience consistency.

## Slide 5: Project Timeline
Week 1: Setup environment, create test cases for basic UI and API functionalities.
Week 2: Develop functional test cases and start API testing.
Week 3: Execute performance and UI tests, optimize framework.
Week 4: Final tests, reports, optimization, deployment.

## Slide 6: Tools and Technologies
Selenium WebDriver: Used for UI automation testing.
Postman: For API testing, both manual and automated.
JMeter/Gatling: Used for performance testing (load, stress, scalability).
TestNG: For test execution and reporting.
Jira: For test case management, bug tracking, and sprint management.
Confluence: For documentation.
Jenkins: To integrate the framework with Continuous Integration (CI/CD).

## Slide 7: Test Strategy Overview
Entry Criteria:
Defined test cases for functional, API, and performance testing.
Stable testing environment.
Exit Criteria:
All critical defects resolved.
UAT sign-off obtained from stakeholders.
Risk Management:
High Load Handling: Implement load testing early.
Tight Deadlines: Prioritize automated testing to speed up the process.
Security Threats: Implement security audits and compliance checks regularly.

## Slide 8: Functional Testing Details
Key Areas Tested:
Authentication: Login/logout functionality.
Cart and Checkout: Add/remove items, payment, and order management.
Order Management: Track orders and update statuses.
Tools Used:
Selenium WebDriver for automation.
TestNG for executing tests and generating reports.
Test Execution:
All functional tests executed on different browsers and devices.

## Slide 9: API Testing Details
Focus Areas:
Validate product, order, and payment APIs.
Verify correct responses, error codes, and response times.
Tools Used:
Postman for manual and automated API testing.
Test Execution:
Automated tests executed with Postman collections.

## Slide 10: Performance Testing Details
Focus Areas:
Load Testing: Simulate multiple users accessing the system to verify response times.
Stress Testing: Identify the system's breaking point under high load.
Scalability Testing: Assess how well the system handles increased traffic over time.
Tools Used:
JMeter for load and stress testing.
Test Execution:
Tests executed on different traffic loads, and results analyzed for performance bottlenecks.

## Slide 11: Security Testing Details
Focus Areas:
SQL Injection: Check if malicious queries can compromise the system.
Cross-Site Scripting (XSS): Ensure data input is sanitized.
API Security: Verify the protection of APIs from attacks.
Tools Used:
Postman & Selenium Webdriver.

## Slide 12: Usability Testing Details
Focus Areas:
Cross-device compatibility (Desktop, Tablet, Mobile).
UI/UX improvements based on user feedback.
Tools Used:
Manual testing for UI/UX across different browsers and devices.
Test Execution:
Execute on different browsers, devices, and OS platforms.

## Slide 13: Jenkins Integration
Overview:
Continuous Integration setup with Jenkins.
Integration of test suite into Jenkins for automated test execution.
Benefits:
Immediate feedback on code changes.
Run all functional tests automatically on each code commit.
Process:
Jenkins triggers tests after each code push.
Results logged and reported through Jenkins for easy tracking.

## Slide 14: Test Reporting
Reports Generated:
TestNG Reports: For UI and functional test results.
JMeter Reports: For performance and load test results.
API Test Reports: For API testing through Postman.
Tools for Reporting:
TestNG, ExtentReports for detailed and visually appealing reports.
Post-test Analysis:
Detailed reports on defects, test coverage, and performance bottlenecks.

## Slide 15: Final Deliverables
Test Framework: Fully developed automated testing framework.
Test Cases: Functional, API, performance, security, and usability test cases.
CI/CD Integration: Continuous Integration with Jenkins.
Final Reports: Test results, performance metrics, bug reports.
Documentation: Framework usage, test case creation, and setup instructions.

## Slide 16: Risk Mitigation and Challenges
Challenges:
Handling tight deadlines and resource constraints.
Ensuring comprehensive test coverage with the team size.
Mitigation Strategies:
Early load testing and automated testing prioritization.
Continuous collaboration and sprint planning to meet deadlines.

## Slide 17: Conclusion
Project Outcome:
High-quality e-commerce platform with secure, performant, and user-friendly functionalities.
Next Steps:
Final testing, reports, and UAT sign-off.
Transition to deployment after successful test completion.

## Slide 18: Project Links – DEPI Software Tester Graduation Project
Platform | Link
🗃️ Database | DB-Fiddle SQL
💻 GitHub | Source Code Repository
🛠️ Jira Board | Sprint & Task Management
📘 Confluence | Documentation & Wiki
📄 Bug & Test cases reports | Test & Bug Report

## Slide 19: Q&A
Open the floor for questions and discussions from the team.